**Consulting Services Proposal**

Cyber Frame, LLC.

www.cyberframe.com

123 K St.

Washington, F. C. 23694

Mira Carlson

Project Manager

Bio Function Developments

After reviewing bio Function Developments’ Technical Consulting Request for Proposal, Cyber Frame LLC would like to bid on the project. We have attached a proposal detailing the expertise and services we can offer. Please see, at the end of this proposal, a list of clients we have helped with similar projects. Thank you for the opportunity to work with your company.

**Summary**

Bio Function Developments would like to integrate their current research and development (R&D) with new technologies. Cyber Frame LLC can manage and consult on this project by offering our own expertise, and training current employees.

**Project Scope**

To integrate with 3.0 technologies for clients, internal use, and marketing.

**Project Objective**

To roll out a new 3.0 presence by May 2019.

**Goals**

Goal: Create an interactive closed portion of the website (mobile accessible) for internal project management.

Strategy: Use internal programmers to build new back-end.

Goal: Create an app to market research to clients and the public.

Strategy: Use a highly rated app-developer we have previously worked with, to create an app that will push new research and projects in development to clients. The app will have a smooth, user-friendly interface.

Goal: Better social media and simple ad presence for research (targeted to students, other researchers and potential clients).

Strategy: Train in-house designer to target these markets and work with social media.

**Financial Resources**

Programmer: 30 hours

Designer: 40 hours

App Specialist (sub-contracted): $100/hour (estimate 30 hours)

Consulting Rates:

Hourly rate consulting: $100/hour

On-site training: $100/hour

Strategy provision and documentation: $70

**Other Clients**

Kernel Tea – App strategy and development.

RMC Development – Social media management.

Brooks Research – Back-end web development.

SLY Medical Technologies – App creation and web strategy.

Please get in touch with me directly regarding questions or contact information on former clients.

Craig Lath cart

Consultant

C.Lathcart@cyberframe.com

Direct line: 935-256-4567